Stage 1 — Target discovery & watchlist

Goal: Build a list of LinkedIn people who actively comment (potential signal amplifiers), not just post authors.

| Approach | Free tools | Paid tools |
| --- | --- | --- |
| Manual curation | Spreadsheet, LinkedIn search filters, Sales Navigator trial | LinkedIn Sales Navigator (~$80–100/mo) |
| Find active commenters | Manual browsing, Google Sheets watchlist | Phantombuster “LinkedIn Post Commenters”, Apify comment scrapers |
| Store watchlist in your app | MongoDB (already in your stack) | Same |

What to build: A TargetProfile collection (LinkedIn URL, name, notes, active/inactive).

Already in your code: source_type: 'profile_activity' and source_profile on leads — the data model is partly ready, but profile/comment monitoring is not implemented yet.

Stage 2 — Monitor comments & capture the parent post

Goal: When a watched person comments on a post in your niche, pull the post they commented on (and comment context) into your platform.

This is the biggest new build — your app today scrapes by keyword, not by commenter activity.

| Approach | Free tools | Paid tools |
| --- | --- | --- |
| Scrape profile activity | Limited; mostly manual checks | Apify actors (recommended, you already use Apify) |
| Comment → post linking | Custom backend job (BullMQ — you already have this) | Apify LinkedIn post/comment actors |
| Scheduling | node-cron (already in project) | Apify scheduled runs |
| Queue / workers | Redis + BullMQ (already in project) | Managed Redis (Upstash, Redis Cloud) |

Recommended Apify actors (paid, per-run):

- Profile activity: e.g. harvestapi/linkedin-profile-posts or similar profile scrapers

- Post + comments: actors that return post URL, content, author, commenters

- You already use harvestapi/linkedin-post-search for keyword posts — add a second pipeline for “commenter triggered” posts

Free / low-cost alternatives:

- n8n (self-hosted, free) → triggers Apify on schedule

- Manual import via your existing manual lead modal (short-term MVP)

- Browser automation (Playwright) — free but high ban risk and against LinkedIn ToS; not recommended for production

Output per captured item:

- Parent post URL, content, author

- Which target commenter triggered it

- Comment text + timestamp

Stage 3 — Lead qualification (freelancer project vs hiring)

Goal: Keep only posts like “looking for a freelancer / agency / contractor for a project” and drop “we’re hiring full-time” posts.

| Layer | Free tools | Paid tools |
| --- | --- | --- |
| Rule-based pre-filter | Regex/keyword lists (“hiring”, “full-time”, “join our team” vs “freelancer”, “project”, “contract”) | Same |
| ML classifier | Your ai/ service (scikit-learn TF-IDF — already built) | Retrain with your labeled data (free compute on your machine) |
| LLM classification | Ollama + Llama/Mistral (local, free) | OpenRouter (already wired in intelligence.service.ts), OpenAI, Claude |
| Human labeling (now) | Admin UI Relevant / Irrelevant buttons (already on leads page) | — |

Suggested pipeline (cheap → accurate):

- Rules — fast, free, catches obvious hiring posts

- Your Python classifier — after you label ~200–500 posts

- LLM — only for borderline cases (saves cost)

- Manual admin — final gate until AI is trusted

Status flow in your app today:

- pending → admin marks relevant or irrelevant ✅

- Users only see relevant leads with intelligence ✅

Gap to add: A distinct label like freelancer_project vs hiring (not just relevant/irrelevant) so the model learns the right distinction.

Stage 4 — Contact enrichment (name, email, phone)

Goal: Attach contact details for the post author (the person offering the project).

| Data source | Free tools | Paid tools |
| --- | --- | --- |
| From post text | Regex for email/phone (already in contact-compass.service.ts) | — |
| From post image | Tesseract OCR (already in backend) | Google Vision API |
| LinkedIn profile | Scrape public profile via Apify | Apify profile actors |
| Email lookup | — | Contact Compass (already integrated), Apollo.io, Hunter.io, Lusha, People Data Labs |
| Phone lookup | — | Contact Compass, Apollo, ZoomInfo |

Your codebase already:

- Extracts email/phone from text

- Uses Apify for Threads profiles

- Uses Contact Compass API for LinkedIn public ID → email

Realistic expectations:

- Email: ~40–70% hit rate with paid enrichment

- Phone: lower on LinkedIn; often only in post text or paid databases

- Name: usually available from post author metadata

Free MVP: name from post + regex email/phone from post/OCR.
Production: Apify profile scrape + Contact Compass (or Apollo) on qualified leads only (saves credits).

Stage 5 — Admin review & approval

Goal: Admin sees enriched leads and approves or rejects before users see them.

| Feature | Free tools | Paid tools |
| --- | --- | --- |
| Review UI | Your leads admin page (already built) | — |
| Audit trail | MongoDB audit logs (model exists) | — |
| Notifications | Email via Resend free tier, Telegram bot | SendGrid, Slack |
| Bulk actions | Build in frontend | — |

Already works:

- Admin marks leads Relevant / Irrelevant

- Internal vs external user permissions (RBAC)

Small additions needed:

- Explicit Approve for users step (today relevant ≈ approved — you may want pending_review → approved → rejected)

- Show contact fields + AI score + comment trigger source on the card

Stage 6 — Distribute approved leads to users

Goal: Only approved leads appear in the user-facing feed.

| Feature | Free tools | Paid tools |
| --- | --- | --- |
| User feed | /leads/relevant page (already built) | — |
| Org / team access | RBAC + org switcher (already built) | — |
| Lead intelligence summary | OpenRouter (already integrated) | Same |
| Real-time updates | Polling or SSE/WebSockets | Pusher, Ably |

Already works: External users only see status: 'relevant' leads with intelligence generated.

Stage 7 — Token-based claiming (max 15 users per lead)

Goal: Users spend tokens to claim a lead; each lead capped at 15 claimers.

| Feature | Free tools | Paid tools |
| --- | --- | --- |
| Token wallet | User.tokens in MongoDB (already built) | Stripe for buying token packs |
| Claim logic | claimPost service (already built) | — |
| Max claims | Setting max_claims_per_lead (default 25 — set to 15) | — |
| CRM after claim | CRM page (already built) | — |

Already works: Token deduction, duplicate-claim prevention, claim limit, claimed-leads list.

One config change: Set max_claims_per_lead = 15 in settings.

Recommended rollout (phased)

Phase 1 — MVP (2–3 weeks)

Manual + keyword, prove the funnel

| Stage | What you do | Tools |
| --- | --- | --- |
| Capture | Keyword LinkedIn scrape (already works) | Apify (paid), your backend |
| Qualify | Admin manual Relevant/Irrelevant | Your UI |
| Contacts | Regex + manual paste | Free |
| Distribute + claim | Already built | Your app |

Cost: Apify ~$5–49/mo + hosting.

Phase 2 — Comment-triggered capture (3–4 weeks)

Your real differentiator

| Stage | What you build | Tools |
| --- | --- | --- |
| Watchlist | Target profile CRUD | MongoDB + your API |
| Monitor | Cron job checks profile comments | Apify comment/activity actors, BullMQ |
| Link to post | Store source_profile, source_type: 'profile_activity' | Your scraper service |

Cost: Apify usage scales with # of profiles checked (budget ~$50–150/mo for moderate volume).

Phase 3 — Smarter qualification (2–3 weeks)

| Stage | What you do | Tools |
| --- | --- | --- |
| Label data | Admin labels hiring vs project | Your UI |
| Train model | Export labels → train.py | Free (scikit-learn) |
| Auto-suggest | AI pre-labels, admin confirms | Your ai/server.py |

Cost: Free for ML; optional OpenRouter for edge cases (~$10–30/mo).

Phase 4 — Auto-approval (later)

| Stage | What you do | Tools |
| --- | --- | --- |
| High-confidence auto-approve | confidence > 90% + contact found | Your classifier + rules |
| Low-confidence | stays in admin queue | Manual |

Full stack summary (what you use overall)

| Layer | Free option | Paid option (recommended) |
| --- | --- | --- |
| App | Your Next.js + Express + MongoDB | Same + VPS/Railway/Render |
| Queue | Redis local | Upstash Redis |
| LinkedIn data | Manual import | Apify |
| Classification | Rules + scikit-learn | OpenRouter for hard cases |
| Contact enrichment | Regex + OCR | Contact Compass / Apollo |
| Auth & teams | Your JWT + RBAC | Same |
| Payments (tokens) | Manual token grants | Stripe |

What you already have vs what’s missing

| Your requirement | Status in Lead Hunter |
| --- | --- |
| Pull LinkedIn posts | ✅ Keyword-based via Apify |
| Commenter → post trigger | ❌ Needs new scraper pipeline |
| Freelancer vs hiring filter | ⚠️ Partial (relevant/irrelevant + AI stub) |
| Contact extraction | ✅ Partial (email focus; phone via regex) |
| Admin approve/reject | ✅ Manual Relevant/Irrelevant |
| User feed after approval | ✅ Relevant leads page |
| Token claim, max users | ✅ Built (set limit to 15) |

Practical tool pick (if you want one clear stack)

Minimum viable paid stack:

- Apify — LinkedIn posts, profiles, comments

- Your Lead Hunter app — orchestration, admin, users, tokens

- OpenRouter — qualification + intelligence reports

- Contact Compass or Apollo — email/phone enrichment

- MongoDB + Redis — data and job queue

If budget is tight: Apify + your app + manual admin + free scikit-learn classifier; add Contact Compass only after leads are qualified.